COP 4710 Term Project Part 3

Group Members: Christian Koeller, Avery Rodriguez, Alexander Nino, Tomas Caruso

Relational Schema

The relational schema for our database is as follows:

- User(UserID, Name, Email, Join Date)

- Book(BookID, Author, Genre, Title, Year)

- List(ListID, Status, Date Added, Start Date, End Date, UserID)

- Read(UserID, BookID)

- References(BookID, ListID)

The functional dependencies for are database are as follows:

- UserID -> Name, Email, JoinDate

- BookID -> Author, Genre, Title, Year

- ListID -> Status, DateAdded, StartDate, EndDate, UserID

Final Design Choices

Relational Database - sqlite3

Software platform/languages - Flask(python)

Repository - Github

Labor Division

Frontend development - Avery Rodriguez

Database implementation - Christian Koeller

Backend Development - Alexander Nino and Tomas Caruso

Data

In order to create this application, we will need to source three main types of data:

- Book Data – In order to source book data, we plan to use Kaggle.com. Kaggle offers free to use datasets which have preexisting data on various topics. By sourcing our book data from here, our application will have thousands of books that the user can search for and add to their list.

- User Data – In order to source user data, our group will manually generate user records including user ID, name, email address, and join date.

- List Data – In order to source list data, our group will also manually generate records for the user lists as well since we are also creating the user data. This includes list ID, user ID, book ID, status, start date, and end date.

Timeline

Weekly meetings at 8pm starting 3/25 for project update and milestones.

Deliverables

Week 1 - March 23rd - 29th:

Familiarize the team with the various software platforms/languages as well as look into Kaggle.com dataset

Week 2 - March 30th - April 5th:

Christian -> Develop database and populate database with Kaggle.com data

Avery -> create html home page, create user page and login page for users,

Alex & Tomas -> Set up app in flask on python and link the home page and login page with app.route functions, and develop logic for create user

Week 3 - April 6th - April 12th:

Christian -> Create database functions in python for CRUD accessibility

Avery -> create html page for user book catalog and statistics page, search page, recommendation page

Alex & Tomas -> Develop the function for statistic generation, search page logic, and user catalog retrieval

Week 4 - April 13th - April 19th: Everyone -> Test program, fix any bugs that arise and edge cases